## Slide 1: W3C Web of Things Security Plugfest Postmortem
Michael McCool
W3C WoT WG Security and Privacy TF
Prague, March 2018

## Slide 2: Outline
What we tried
Issues
Plans for the next plugfest

## Slide 3: What we did…
Intel: Two exposed Things with
  local https
  two global https endpoints (reverse ssh tunnel, Let’s Encrypt)
  Basic auth
  Unfortunately technical problems disabled them during the plugfest…
  Not used by anyone else (no node wot connection)
Siemens
  https + basic authentication and bearer tokens (jwt)
  HTTP proxy support: forward proxies and reverse proxies (things only reachable through proxies)
  Used with Oracle instance: config flag disabling cert check (see wot-servient –h and look for allow-self-signed to allow consume)
  Tested previously:
    Bearer tokens with Fujitsu beacon light
EUROCOM
  TDs distributed via https from cloud, AES-256, bearer token auth
  Things themselves did not (yet) have security
Panasonic
  https + bearer (jwt) for Air conditioner (global https) – Let’s Encrypt; local http only; no node-wot connection
Fujitsu
  Proxy supported https; proxy support; external CA for global https; locally http only
  https supported locally, but turned off for plugfest)

## Slide 4: Issues
Intel: “Protocol error” – worked in hotel, not at Oracle
Network disconnection/local https/self-signed certificates
  See wot-servient option to allow self-signed certificates
  Maybe we should work with HTTPS Local CG in W3C
Incomplete security metadata
Cross-site scripting
  Browser (chrome) preventing access unless use appropriate header option
Only limited set of authentication schemes
  Basic auth and bearer tokens (jwt)

## Slide 5: Security Test Tooling
Chrome browser
  Has cross-site scripting protection (for use of scripting API)
Curl
Postman
ARC
Node-Red
Not working:
  Copper under Firefox
    But there is a version for Chrome, but not as nice
  How to do coaps testing?

## Slide 6: Scripting API
Cross-site scripting issue specific to using WoT scripting API inside a browser
  “Dashboard” app trying to connect to Things that were not based at the URL the script was served

## Slide 7: Followup
Put postmortem in MD on github (security-portmortem.md)
Create survey
Ask for edits to above MD
Determine difference between OCF security model and IETF ACE
  Discuss in IETF T2TRG
Want to look at other ecosystems
  EG OPC-UA, LwM2M
General security topics (for now: practice first, then generalize)
  Metadata
  Lifecycle
  Gap between current security document and issues raised at plugfest
  Testing and validation

## Slide 8: What we need to do
By the next plugfest…
  Consistent security metadata
  30 june/1 july plugfest
  Done by : 1 june
More authentication schemes (need to prioritize list…)
  OAuth2
  API keys over HTTPS
  Basic auth over HTTPS, Digest over (local) HTTP
  Wider use of bearer tokens (needs HTTPS)
  Pop tokens (at least as as a 1-1 prototype)
  All externally visible endpoints with HTTPS
  HTTP Proxy support
  ACE over UDP/DTLS (and TCP/TLS?)
    OCF is based on ACE: coap/DTLS + AS, CMS, ACL, roles
    How do we build a test system? Siemens has a Node